## Slide 1
Task name | Duration | 28/2 | 6/3 | 13/3 | 20/3 | 27/3 | 3/4 | 11/4 | 18/4 | 25/4 | 2/5 | 8/5 | 15/5 | 22/5 | 29/5
Welcome and project brief | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conduct user research and gather requirements | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Analysis of existing tools | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop project plan and timeline | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Diagrams | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Overview of certain protocols | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
back-end functionality and database integration | 5 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
user interface and front-end functionality | 5 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
delivery tracking system | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conduct final testing and quality assurance | 1 week |  |  |  |  |  |  |  |  |  |  |  |  |  |